🌿

FEED IN GREEN

Website Revision Brief

Analysis · Task List · Developer Prompt

Document Purpose This document compiles all feedback from the feedingreen.up.ra website review session. It provides a structured analysis, a developer task list, and a ready-to-use agent prompt.

| Project: FEED IN GREEN Website | Date: March 2026 |
| --- | --- |
| Platform: feedingreen.up.ra | Total Tasks: 23 actionable items |

# Section 1 — Issue Analysis by Category

The following analysis breaks down each feedback item from the PDF review document into clear, explained issues. Each category groups related problems to give the development team a full picture of what is required and why.

## 1.1 Design & Visual Identity

Dark Mode Toggle — Remove Completely

The client explicitly requests removal of the dark mode (moon icon) button from the navigation bar. Dark mode was likely added as a developer convenience feature but is not part of the desired brand experience. FEED IN GREEN's branding centers on a fresh, green agricultural identity, which is best served by a clean light-mode-only interface. Removing the toggle also simplifies the UI and reduces cognitive load for visitors.

Blurry Hero Image — Replace

The main hero image visible above the fold is blurry and visually unprofessional. This is likely caused by an image that is too low resolution for the display size, or compressed incorrectly. It must be replaced immediately as it creates a poor first impression for potential clients visiting the site.

AI-Generated Images — Replace with Authentic Photography

Multiple images across the site have been flagged as obviously AI-generated. For an agricultural technology company like FEED IN GREEN, credibility is paramount — farmers and agri-business clients need to trust that the company has real operational experience. AI-generated images of farms and greenhouses feel fabricated and reduce trust significantly.

Reference images provided in the PDF (pages 3–5) show the style expected: real greenhouse polytunnel interiors with actual crops growing, natural lighting, and authentic human-scale environments. These feel grounded and credible rather than stylized or digital.

Favicon (Browser Tab Icon) — Update

The browser tab currently shows a default or incorrect icon. The client wants the green FeedInGreen logo leaf icon (shown circled in the PDF) to appear in the browser tab. This is a small but important branding detail that affects professionalism.

Responsive Layout Issue — Info Strip Not Visible

A horizontal information strip (appears to be in the footer or top bar area) is only visible when the browser is in fullscreen mode. When the browser window is smaller, the strip is clipped or hidden. This is a responsive design failure — the element likely has a fixed pixel width or uses overflow:hidden without proper breakpoints.

## 1.2 Functionality & Interactions

'Demander l'accès' Button — Non-Functional

The green call-to-action button labeled 'Demander l'accès' in the hero section does not work. Clicking it either goes nowhere, produces an error, or navigates to an unintended destination. This is a critical bug — the most prominent CTA on the homepage is broken, meaning the site currently cannot convert visitors into leads.

Button Rename — 'Se connecter' or 'Espace client'

The same 'J'ai un compte / Demander l'accès' button pairing in the top-right navigation area should be updated. The primary action button label needs to change from 'Demander l'accès' to either 'Se connecter' (for login) or 'Espace client' (for client portal access). The client has not finalized which label — this requires a decision before implementation. The target URL for this button must also be defined.

Scroll Performance — Loading Delay

When scrolling down the page, content below the fold appears with a noticeable delay. This is a performance issue that likely stems from one or more of: very large unoptimized images loading lazily but slowly, heavy JavaScript executing on scroll events, CSS animations triggering layout reflows, or third-party scripts blocking rendering. This makes the site feel slow and unresponsive, which is particularly damaging on mobile devices.

## 1.3 Navigation Structure

Current vs. Requested Navigation Structure

The current navigation has a dropdown under 'À propos' with sub-items: Avantages, Fonctionnement, Agriculteurs, Impact, Confiance. The client wants to completely overhaul this into a flat top-level menu with dedicated pages for each section.

| ❌ Current (to remove) | ✅ New Structure (to implement) |
| --- | --- |
| À propos (dropdown) | À propos (dedicated page) |
| → Avantages | Nos Services (dedicated page) |
| → Fonctionnement | Solutions (dedicated page) |
| → Agriculteurs | Formation & Accompagnement (dedicated page) |
| → Impact | Contact (dedicated page) |
| → Confiance |  |

Each new nav item links to a fully separate page (not an anchor scroll). The dropdown architecture is eliminated entirely.

## 1.4 Content — New Pages & Sections

À propos Page

This page consolidates everything that was previously scattered: the company description, impact metrics, trust/credibility section, and annexe content. Content is sourced from Annexe À propos in the PDF. Sections include: Qui sommes-nous, Notre mission, Notre vision, Notre approche (4-step process), Nos domaines d'expertise, Nos valeurs (4 values with icons), Pourquoi choisir FEED (5 differentiators), À qui s'adresse FEED (5 client types).

Nos Services Page

A comprehensive services listing page. Each service has its own card or section: description, what's included, and client benefits. Services: Serres agricoles connectées, Serres verticales connectées, Systèmes d'automatisation de serres, Aménagement des espaces agricoles, Urban Farming, Étude de projet & Formation. The 'Agriculteurs' content (which client types this serves) is folded into this page.

Solutions Page

A technology-focused page presenting FEED's technology stack and methodology. Sections: Notre approche technologique (intro), IoT & Capteurs intelligents, Automatisation agricole intelligente, Supervision & pilotage à distance, Agriculture de précision, Solutions modulaires & évolutives, Sécurité & fiabilité des systèmes. The former 'Fonctionnement' section content is absorbed here.

Formation & Accompagnement Page

Dedicated training page built from Annexe Formation. Sections: Notre philosophie de formation, Objectifs des formations, Three training tracks (Serres connectées, Agriculture urbaine & verticale, Automatisation & pilotage intelligent), Accompagnement post-formation with FEED's value proposition.

Contact Page

A standalone contact page. The current hero section contains contact-related links ('Contactez notre équipe') that should be removed from the homepage and placed only on this dedicated page. The page should include a contact form, address, phone, email, and potentially a map embed.

# Section 2 — Developer Task List

The following table contains all actionable tasks derived from the client feedback. Tasks are ordered by category and priority. Each task is self-contained and assignable to a developer. Priority levels: Critical (blocking or major UX failure), High (important for launch), Medium (quality improvement).

| # | Task | Priority | Category | Status |
| --- | --- | --- | --- | --- |
| 1 | Remove Dark Mode Toggle Remove the dark/night mode button from the navigation bar entirely. No dark mode support required. | High | Design | ☐ To Do |
| 2 | Remove Translate Button Remove the translation icon from the navigation bar (or confirm whether multilingual support is actually needed). | High | Design | ☐ To Do |
| 3 | Replace Hero Image (Blurry) Replace the blurry AI-generated hero image on the homepage with a sharp, real-world farm/greenhouse photo. See credibility note. | Critical | Design | ☐ To Do |
| 4 | Replace All AI-Generated Images Audit all images across the site. Remove any that look AI-generated. Replace with authentic agricultural/greenhouse photography. | Critical | Design | ☐ To Do |
| 5 | Update Favicon/Browser Icon Replace current browser tab icon with the green FeedInGreen leaf logo (as shown in PDF). Update the <link rel='icon'> in HTML head. | Medium | Design | ☐ To Do |
| 6 | Fix Responsive Layout (Navbar Strip) The footer or top info strip is not visible when browser window is not in fullscreen mode. Fix with proper responsive CSS (flexbox/media queries). | High | Design | ☐ To Do |
| 7 | Fix 'Demander l'accès' Button The 'Demander l'accès' button in hero section does not work / leads nowhere. Define target destination (contact form, external link, or modal) and implement. | Critical | Functionality | ☐ To Do |
| 8 | Rename Button: 'Demander l'accès' → 'Se connecter' or 'Espace client' Change button label text. Client prefers 'Se connecter' or 'Espace client'. Decide with client which applies and update text and target URL accordingly. | High | Functionality | ☐ To Do |
| 9 | Fix Page Loading Performance (Scroll Lag) Content below the fold loads with a noticeable delay when scrolling. Optimize: lazy-load images, reduce large JS bundles, use IntersectionObserver for animations. | Critical | Functionality | ☐ To Do |
| 10 | Convert from Single-Page to Multi-Page Architecture Current site is single-page. Each section must become a separate routed page. Clicking a nav item navigates to a full new page, not just scrolls. | Critical | Functionality | ☐ To Do |
| 11 | Restructure Navigation Menu Remove old sub-menu items (Avantages, Fonctionnement, Agriculteurs, Impact, Confiance). Replace with: À propos ¦ Nos Services ¦ Solutions ¦ Formation & Accompagnement ¦ Contact. | Critical | Navigation | ☐ To Do |
| 12 | Remove Dropdown Behavior from Navbar Current nav has dropdown sub-items. Each top-level link should navigate to its own full page instead. | High | Navigation | ☐ To Do |
| 13 | Create 'À propos' Page Build full page including: Qui sommes-nous, Notre mission, Notre vision, Notre approche, Nos domaines d'expertise, Nos valeurs, Pourquoi choisir FEED, À qui s'adresse FEED. Content from Annexe À propos. | Critical | Content | ☐ To Do |
| 14 | Merge Impact Section into 'À propos' The previous standalone 'Impact' section must be folded into the À propos page as a sub-section. | High | Content | ☐ To Do |
| 15 | Merge 'Confiance' Section into 'À propos' The 'Confiance' section (testimonials or trust indicators) must be folded into the À propos page. | High | Content | ☐ To Do |
| 16 | Create 'Nos Services' Page Full page with all service listings: Serres agricoles connectées, Serres verticales connectées, Systèmes d'automatisation, Aménagement des espaces agricoles, Urban Farming, Étude de projet & Formation. Include benefits per service. | Critical | Content | ☐ To Do |
| 17 | Merge 'Agriculteurs' Section into 'Nos Services' Previous standalone 'Agriculteurs' nav item must be integrated within the Nos Services page as a target client section. | High | Content | ☐ To Do |
| 18 | Create 'Solutions' Page Build page covering: IoT & Capteurs intelligents, Automatisation agricole, Supervision & pilotage à distance, Agriculture de précision, Solutions modulaires & évolutives, Sécurité & fiabilité. Include Notre approche technologique intro. | Critical | Content | ☐ To Do |
| 19 | Merge 'Fonctionnement' into 'Solutions' The previous 'Fonctionnement' nav item's content must be integrated within the Solutions page. | High | Content | ☐ To Do |
| 20 | Create 'Formation & Accompagnement' Page Build page with: Notre philosophie, Objectifs des formations, 3 types de formations (Serres connectées, Urban farming, Automatisation), Accompagnement post-formation. Use Annexe Formation content. | Critical | Content | ☐ To Do |
| 21 | Create 'Contact' Page Build dedicated Contact page. Remove contact info from the hero section. Include: contact form, address, phone, email, map if applicable. | Critical | Content | ☐ To Do |
| 22 | Move Contact Info out of Hero Section The contact links/text currently embedded in the hero section should be removed and placed on the dedicated Contact page only. | High | Content | ☐ To Do |
| 23 | Source Real Greenhouse/Farm Photography Use Unsplash, Pexels or licensed stock for authentic greenhouse images (row crops, polytunnels, hydroponic trays). Style reference: images in PDF pages 3-5 (interior tunnel shots, real plants, real workers). | Critical | Design | ☐ To Do |

## Priority Summary

| 🔴 Critical: 12 | 🟠 High: 10 | 🟢 Medium: 1 | Total: 23 tasks |
| --- | --- | --- | --- |

# Section 3 — Frontend Development Agent Prompt

INSTRUCTIONS: Copy the full prompt below and provide it to your frontend development agent (e.g., Claude, Cursor, GitHub Copilot, or a human developer). The prompt is self-contained and comprehensive. Placeholders marked [DECISION NEEDED] require a business decision before the developer can proceed.

═══ FRONTEND DEVELOPER AGENT PROMPT — FEED IN GREEN WEBSITE ═══ PROJECT CONTEXT You are tasked with revising the frontend of the FEED IN GREEN agricultural technology website (currently hosted at feedingreen.up.ra). FEED IN GREEN is a professional agritech company specializing in smart greenhouse systems, IoT sensors, farm automation, and urban farming solutions. The site must reflect real-world credibility, professionalism, and agricultural authenticity. ━━━ PART 1: DESIGN MODIFICATIONS ━━━ 1. REMOVE DARK MODE TOGGLE - Remove the dark/night mode toggle button (moon icon) from the navbar entirely. - Remove all associated dark mode CSS classes and JS event listeners. - The site should only render in light mode. 2. REMOVE TRANSLATION BUTTON - Remove the translate/language icon from the navbar. 3. REPLACE ALL IMAGES - Audit ALL images on the site. Remove every AI-generated image. - Replace with real agricultural photography. Acceptable sources: Unsplash, Pexels. - Target visual style: polytunnel greenhouse interiors, real leafy green crops in rows, hydroponic trays, actual farm workers. NO digital overlays, NO floating UI mockups. - All images must be sharp (min 1920px wide for hero, min 800px for cards). - Compress images with WebP format for performance. 4. UPDATE FAVICON - Replace the current browser tab icon with the FEED IN GREEN green leaf logo. - Update <link rel='icon'> in the HTML <head> to reference the new favicon file. 5. FIX RESPONSIVE LAYOUT (INFO STRIP VISIBILITY) - The horizontal info strip is invisible when the browser is not in fullscreen. - Fix: ensure the strip uses width:100%, overflow-x:hidden, and min-width is removed. - Add CSS media queries to ensure it renders at all viewport widths ≥320px. ━━━ PART 2: FUNCTIONALITY FIXES ━━━ 6. FIX 'DEMANDER L'ACCÈS' BUTTON - This button is currently non-functional. Fix by linking it to the Contact page. - [DECISION NEEDED]: Confirm final destination with client: /contact, modal, or external URL. 7. RENAME BUTTON IN TOP NAVIGATION - Change the button label from 'Demander l'accès' to 'Se connecter' OR 'Espace client'. - [DECISION NEEDED]: Client to confirm final label. Until confirmed, use 'Se connecter'. - Update the button's href/onClick to point to the client login portal URL. 8. FIX SCROLL PERFORMANCE (LOADING DELAY) - Implement lazy loading for all images: add loading='lazy' to all <img> tags. - Use IntersectionObserver for scroll-triggered animations instead of scroll events. - Defer non-critical JavaScript with defer or async attributes. - Compress all images to WebP and serve appropriate sizes via srcset. - Audit and remove any layout-triggering CSS animations that cause reflows. ━━━ PART 3: NAVIGATION RESTRUCTURE ━━━ 9. IMPLEMENT NEW MULTI-PAGE NAVIGATION - Convert from single-page app (SPA scroll) to multi-page architecture with routing. - Each navbar link must navigate to a SEPARATE PAGE, not scroll to an anchor. - New navbar structure (5 items, flat, no dropdowns): • À propos → /about • Nos Services → /services • Solutions → /solutions • Formation & Accompagnement → /formation • Contact → /contact - Remove the existing dropdown menu for 'À propos' completely. ━━━ PART 4: CONTENT — NEW PAGES ━━━ 10. PAGE: À PROPOS (/about) Build a full company profile page with the following sections: [HERO] Page banner with title 'À propos de FEED IN GREEN'. [QUI SOMMES-NOUS] Company intro: specializes in agritech & connected agriculture. [MISSION] 'Concevoir et déployer des solutions agritech intelligentes...' (full text in Annexe). [VISION] 'Devenir un acteur de référence de l'agriculture intelligente...' (full text in Annexe). [NOTRE APPROCHE] 4-step process cards: Step 1: Analyse & étude de projet Step 2: Conception & ingénierie Step 3: Installation & mise en œuvre Step 4: Formation & accompagnement [DOMAINES D'EXPERTISE] Icon grid: Serres connectées, Serres verticales, Automatisation IoT, Agriculture de précision, Aménagement d'espaces, Formation technique. [VALEURS] 4 value cards with emoji icons: 🌱 Innovation utile, ♻️ Durabilité, 🤝 Partenariat, 🎯 Excellence opérationnelle. [POURQUOI FEED] Checklist: 5 differentiators (see Annexe À propos). [À QUI S'ADRESSE] 5 client type cards: Agriculteurs, Entrepreneurs, Entreprises, Collectivités, Agriculture urbaine. [IMPACT + CONFIANCE] Include former Impact and Confiance section content here. 11. PAGE: NOS SERVICES (/services) Build a comprehensive services listing page. Structure: [INTRO] 'FEED IN GREEN propose une gamme complète de solutions agritech intelligentes...' [SERVICE CARDS] Each service as a dedicated card or expanded section: • Serres agricoles connectées — description, inclus, bénéfices client • Serres verticales connectées — feasibility, LED, irrigation, suivi • Systèmes d'automatisation — climat auto, irrigation intelligente, alertes • Aménagement des espaces agricoles — analyse, conception, mise en œuvre • Urban Farming — toits, espaces urbains, projets communautaires • Étude de projet & Formation — analyse, économique, plan, formation pratique [AGRICULTEURS] Include a 'Qui peut bénéficier?' section covering farmer profiles. 12. PAGE: SOLUTIONS (/solutions) Technology-focused page. Structure: [INTRO] 'Notre approche technologique' — 2-paragraph intro (see Annexe Solutions). [SOLUTION CARDS] 6 technology pillars as feature cards: 1. IoT & Capteurs intelligents — surveillance temps réel, détection anomalies 2. Automatisation agricole intelligente — gestion auto sans intervention humaine 3. Supervision & pilotage à distance — plateformes digitales, contrôle total 4. Agriculture de précision — données, ajustement paramètres, durabilité 5. Solutions modulaires & évolutives — systèmes extensibles, investissement progressif 6. Sécurité & fiabilité — systèmes robustes, sauvegarde, alertes, maintenance [FONCTIONNEMENT] Merge the old 'Fonctionnement' section content into this page. 13. PAGE: FORMATION & ACCOMPAGNEMENT (/formation) Training and accompaniment page. Structure: [PHILOSOPHIE] Intro text: 'Chez FEED, nous sommes convaincus que la réussite...' [OBJECTIFS] 5-point list of training goals (see Annexe Formation). [FORMATIONS] 3 training tracks as tabbed or accordion layout: Track 1: Formation en serres connectées Content: paramètres climatiques, capteurs IoT, irrigation, données, maintenance. Track 2: Formation en agriculture urbaine & verticale Content: culture verticale, LED, optimisation espace, urban farming. Track 3: Formation en automatisation & pilotage intelligent Content: paramétrage, cycles, alertes, supervision, performances. [POST-FORMATION] Accompaniment: support technique, distance, suivi, optimisation. [VALEUR AJOUTÉE] FEED's 4 differentiators: terrain, experts, pédagogie, durabilité. 14. PAGE: CONTACT (/contact) Dedicated contact page. Requirements: - Contact form: Name, Email, Phone, Subject, Message fields. Submit button. - Display company contact details: email, phone, address. - Remove all contact info from the homepage hero section. - Optional: embed a Google Maps iframe for office location. ━━━ PART 5: TECHNICAL & PERFORMANCE CHECKLIST ━━━ □ All images: WebP format, appropriate srcset, lazy loading attribute. □ Hero images: min 1920px width, max 300KB after compression. □ No AI-generated images anywhere on the site. □ Scroll animations use IntersectionObserver, not scroll event listeners. □ JavaScript files deferred or async where possible. □ Site renders correctly at 320px, 768px, 1024px, and 1440px viewport widths. □ All nav links route to separate pages (no anchor scrolling). □ All CTA buttons tested and functional with valid destinations. □ Favicon updated in <head> with FEED IN GREEN green leaf icon. □ No dark mode classes remain active. □ Page titles updated: 'FEED IN GREEN ¦ [Page Name]' for all pages. ═══ END OF PROMPT ═══

# Appendix — Image & Brand References

The following notes are for the developer and designer when sourcing replacement images.

## Approved Image Style

- Real polytunnel greenhouse interiors viewed from inside (looking down the row)

- Dense leafy green crops: lettuce, spinach, herbs in ordered rows

- Hydroponic growing trays with visible plant roots or NFT channels

- Overhead or wide-angle shots of working greenhouse facilities

- Real farm workers or agronomists in working environments (optional)

- Outdoor field shots with visible irrigation infrastructure (optional)

## Rejected Image Style

- Any image with digital UI overlays floating above crops

- Hands holding tablets with dashboards in front of greenhouses

- Overly saturated, unrealistically uniform crops

- Images that look generated: perfect lighting, no humans, very clean environments

- Images with obvious AI artifacts: extra fingers, distorted equipment, text

## Free Image Sources

| Source | URL | Search Terms |
| --- | --- | --- |
| Unsplash (Free) | unsplash.com | greenhouse interior, polytunnel crops, hydroponic farm |
| Pexels (Free) | pexels.com | greenhouse vegetables, smart farm, agriculture indoor |
| Pixabay (Free) | pixabay.com | serre agricole, culture maraîchère, greenhouse row |
| Radio-Canada (ref.) | ici.radio-canada.ca | Ref. provided by client in PDF page 3 — style guide only |

IMPORTANT: All stock images used must be verified as free for commercial use. Always check the license on Unsplash/Pexels before using. Attribute if required by the license.